## Slide 1: Risk Analysis
By Nick Thomas

## Slide 2: Over view
4 main stages
  Identify risks
  Assess impact of risks
  Alleviate critical risks
  Control risks

## Slide 3: Identify risks
 | Technical | Non-Technical
Event driven risks | Hard disk crash Development phone is stolen | University burns down Member of team fall ill Running out of coffee!
Evolving risks | Lack of understanding of the project Client fails to deliver required API. Test hard ware not available till half way though project | Worsening relationship with the client Office move Staff holiday. Knowing your running low of coffee!

## Slide 4: Risk analysis matrix
 | Likelihood of risk |  |  | 
Severity |  | 1 | 2 | 3
 | 1 | Google declares bankruptcy (an extrema example) | Data loss (I'm assuming you keeps backups) | Member of team falling ill
 | 2 | Hard drive failure | Lack of understanding of the project. | Other work delays the project.
 | 3 | Falling out with the client | Client fails to provide API | Running out of coffee

## Slide 5: Assess the impact of risks
The impact of risks can be estimated with:
Risk impact = Likelihood * Severity
Higher risk impacts are bad.
 | Likelihood of risk |  |  | 
Severity |  | 1 | 2 | 3
 | 1 | Google declares bankruptcy (an extrema example) | Data loss (I'm assuming you keeps backups) | Member of team falling ill
 | 2 | Hard drive failure | Lack of understanding of the project. | Other work delays the project.
 | 3 | Falling out with the client | Client fails to provide API | Running out of coffee

## Slide 6: Alleviating critical risks
3 way to deal with risk, once identified
  Avoidance
    Reduce the chance that the risk will occur
  Deflection/transfer
    Passing on the risk on to someone or something else
  Contingency
    Accepting that the risk will happen putting something in place to deal with it.

## Slide 7: Controlling risks
How?
  You have identified them, now what?
  You need to track them, just like you track any other aspect of you project.
  At regular mile stones, revisit the risks and see if they have changed.
  As you progress, some risks will be promoted to critical, while others are demoted.

## Slide 8: Closing
  Have a plan to deal with every risk.
Enact the plans for the most severe risks first.
And, like everything in life, don’t put it off, don’t wait to see what happens…