## Slide 1: Final Major Project
Computer Games SD
Computer Games Indie

## Slide 2: Important Dates
Proposal Now!
Definition Report w/c 12th-Feb
Progress Report 23rd-Feb
Mid-point Prototype w/c 19th-Mar
Final Product and Report 4th-May
Grad Show 23rd-May

## Slide 3: Project Documentation

## Slide 4: Project Documentation
Project Proposal
Definition Report
Progress Report
Set initial direction
Complete description
Aims and Objectives
Initial plan
Research results
Final Report
Implementation plan
Discussion of implementation
Analysis and conclusions of project
Each report builds on the previous
Everything contributes to the next step

## Slide 5: Documentation Progression
Proposal
Idea
Background
Initial objectives
Literature
1-2 pages
Definition
Proposal - updated and refined
Research progress
Project Specification
Potential solutions
Tools & technology
Project Management
Literature review
References
5-10+ pages
Progress
Definition Report - updated and expanded
Technical design
  Solution components
  Solution processes
Resources analysis
15+ pages

## Slide 6: Project Management
Changes to the Handbook

## Slide 7: Project Management
Project management can be very time consuming and challenging
Many students struggle to find an appropriate methodology
Many students struggle to follow their chosen methodology (esp. Agile)
Many students score poorly in project management criteria

## Slide 8: Prescriptive Framework
Waterfall / Predictive hybrid
4 Project Phases
  Definition
  Progress
  Project mid-point
  Final
Each phase has a different emphasis and outputs

## Slide 9: Prescriptive Framework
Progress
Mid-Point
Final
Final Product
Definition
Proposal
Definition Report
Progress Report
Prototype *
Final Report
Draft Report

## Slide 10: Hybrid Approach
Waterfall: sequential
Agile: iterative and incremental
Most projects have multiple phases
  Different phases have different goals and constraints
  Different project types will require different amounts of research, coding, iteration, etc.

## Slide 11: Methodology Choice
Adaptive
Need for discovery
High uncertainty: time, scope, cost
Flexible resources
Velocity as a valuable metric
Disciplined team
Predictive
Knowable and fixed requirements & scope
Work/tasks captured in WBS
Limited or fixed resources
Gantt chart to visualise and show tracking
Experienced Project Manager

## Slide 12: Tools and Practices
Adaptive
User stories
Product backlog
Iteration planning
Task board
Retrospective
Burndown chart
Velocity chart
Timeboxes
TDD
Predictive
Task list
WBS
Critical path
Gantt
Dependencies
Baseline

## Slide 13: Project Management Tools
Work Breakdown Structure (WBS)
  Structured list of tasks
  Organized by phase
  "Living" product backlog
Gantt chart
  Task sequence and progress visualised
  Summary of the current phase
Update regularly and record changes
Supplement with tools you find useful

## Slide 14: Questions?